EQUORIA IMPLEMENTATION AUDIT  VOLUME 12 OF 23

# Riders Staff and Professional Services Implementation Audit

Current implementation  14 October 2026

# Audit purpose and implementation snapshot

This volume documents what Equoria currently implements for riders, trainers, grooms and related professional services. It is written for the game owner to compare the supplied design with the actual player interfaces, mounted APIs, calculations, persistence and scheduled work. Hiring and staff management are real features. The complete recovered rider contract is not implemented: normal entry permits a riderless horse, a rider normally serves one horse, recurring rider wages were not found, hidden strengths are not independently modelled, and career dates disagree between the server and rider interface.

The groom system has transactional hiring and engagement history, per-assigned-horse weekly wages, debt and grace handling, ten-horse capacity, daily care commands, pair synergy, conformation handling, age-driven retirement and talent/legacy records. It also has partially overlapping implementations. Global horse bond substitutes for a pair-specific relationship, enhanced care lacks the main care transaction, three marketplace personalities have no talent/legacy definition, and stored talents do not feed the reached care command. These are implementation findings rather than decisions to change the design.

Audit date is 14 October 2026, with source inspection and verification begun on 13 October. The checkout is HEAD 9a26ff8dbc187662deb0cf19b64b0a90f591e8c7 with pre-existing local changes. The original reference is preserved byte-for-byte. Its embedded directions to govern future design or create decision records were treated as reference content, not instructions to implement features. Current implementation is reported separately from the source's LOCKED, PLANNED, EXPLORATORY, SUPERSEDED and OPEN labels. Code comments attributing later owner rulings are implementation provenance, not independent confirmation of those rulings.

Scope includes protected player routes, authenticated APIs, generated staff markets and real groom free agents, ownership and transaction boundaries, staff effects in training/show settlement, wage/career jobs, schema and migrations. Source identifiers S01–S28 resolve to the evidence appendix. Failures have STAFF identifiers with verified file:line anchors. Prior FOAL, CARE and TRAIN findings are cross-referenced where mechanisms overlap; no earlier failure is claimed fixed.

Implemented means a mounted or reached path exists. Partial means material behavior is absent or inconsistent. API only means the server is mounted but no reached player control was found for that action. Defined only means a helper/component/catalog lacks a production caller. Not found is scoped to the searched implementation, not a production census. Passing component and pure-function tests does not establish live database behavior, deployment state or successful scheduled execution.

# Current role and destination matrix

| Role | Current classification | Page | Implemented responsibility |
| --- | --- | --- | --- |
| Rider | Hireable NPC | /riders | One-horse assignments; normal-show modifier; no recurring wage found |
| Trainer | Hireable NPC | /trainers | Adult training development modifier; upfront hire, post-session XP |
| Groom | Hireable NPC engagement | /grooms | Ten horse slots;70/horse/week; care API and conformation handler |
| Veterinarian | Catalog NPC service | /vet | Immediate horse health/date and wallet update |
| Farrier | Catalog NPC service | /farrier | Immediate hoof/date/shoeing and wallet update |
| Breeding Specialist | WORLD label on planner | /breeding | Normal breeding/genetic planning, no independent staff record |
| Leathersmith | Crafting workshop | /crafting | Materials/tier recipes/items, no profession career model |
| Human operations staff | Administrative role system | Separate staff surfaces | Tickets/check-ins/action logs; unrelated to horse NPCs |

WORLD has separate Grooms, Riders, Trainers, Training Center, veterinary, farrier, Breeding Specialist and Leathersmith Workshop cards. Riders opens /riders, Trainers /trainers and Grooms /grooms. Management is the initial tab, with separate hiring tabs. The Breeding Specialist card points to /breeding; its name does not establish an independent NPC, contract, consultation fee or profession. Crafting performs real recipe/inventory operations without a player profession progression system. S01, S09, S13, S23, S25–S26.

A newer backend staff module handles human operations roles, check-ins, tickets and action logs. It is unrelated to horse staff and cannot be counted as NPC riders or player veterinarian/farrier professions. No dedicated player profession model or selection/progression loop was found in the audited schema and reached routes. S08, S28.

# Riders hiring and assignments

## Marketplace population and information

StaffMarketplaceState stores a per-user offer array keyed by userId and staffType=rider. First browse or 24-hour expiry generates six new offers. The first is a guaranteed minimum-price rookie, methodical, Dressage starter with zero experience and weeklyRate 150. Other offers use weighted skill/specialty distributions, random names and daring, methodical, intuitive or competitive personalities. Early forced refresh costs 50; an expired or missing market is free. There is no Sunday shared population generator based on horses aged 3–24 or ceil-ten-percent population calculation. S03.

Offer IDs are random marketplace identifiers; hiring creates a new durable integer Rider ID. Unhired candidates are discarded on refresh, so a continuing world NPC does not reappear with stable identity/history. An experienced offer has knownAffinities containing its public specialty, but hiring does not copy this array into a Rider field. Hired riders are not rerolled by market refresh: wins, experience and level stay attached to their durable record. This is narrower than the source's persistent population contract.

The actual skill ladder is rookie/developing/experienced, separate from numerical level 1–10. Random proportions are 45/40/15 percent; the guaranteed starter changes the complete market distribution. Rates are 150–300, 300–500 and 500–800. These implemented values do not approve the source's unfinished Novice-to-Master ladder or proposed 150–250/300–500/600–900 wage bands. Experienced biographies mention titles, but new Rider records default to zero actual wins/competitions. Flavor copy is not historical result evidence. S03, S08.

The reached market filters skill/personality and sorts name, rate ascending/descending and experience. Specialty/personality are public. Remaining career, actual gait affinity, discovered weakness and premium analytical filters were not found. Copy says level represents visibility rather than quality, but the scorer grants experienced riders a benefit and rookies a penalty; performance and information are not independent. S05, S09.

## Hire costs capacity and transaction

Hire identifies an offer by marketplaceId and charges one weeklyRate upfront. Preflight checks user, affordability and cap. Inside one transaction it creates the rider, conditionally debits the wallet with matching system burn, re-counts non-retired riders after the user money write serializes same-player hires, inserts the player ledger and compare-and-swaps the offer list. A stale offer returns 409 and rolls back rider, money and ledger. Cap/insufficient-funds errors return 400; retryable contention maps to 503. S03.

Stable level is ceil(User.level / 4), clamped to 1–5 with a defensive minimum-one fallback. Server rider caps are 2, 3, 4, 5, 6; retired riders are excluded. The reference leaves the curve OPEN, so this records server enforcement without promoting it to canon. The dashboard defaults to five slots and the page supplies no stable-level override. STAFF-04 covers this mismatch. S04, S09.

The hire dialog and affordability helper quote four weeks although the server charges one, blocking some affordable hires. Successful hiring refreshes staff/market queries and profile money. No recurring rider wage, unpaid notice, release-to-pool rule or per-assigned-horse rider bill was found. Groom wages use a separate collector and are not evidence of rider collection. S03, S09–S10, S15.

## Assignment persistence and eligibility

Assignment accepts riderId, horseId and notes; looks up owned staff/horse; rejects retired rider and any existing active assignment for that rider. One rider normally serves one horse, rather than twenty. There is no assignment cooldown. Replacement deactivates the horse's prior rider assignment, synchronizes Horse.rider JSON and creates a historical assignment in one transaction. The horse write repeats userId, so a sale after initial read can roll the command back. S02.

The horse projection includes only id; age, horse retirement and health do not constrain assignment. The age-three requirement is missing. Derived rider JSON uses rider.name, while the schema stores firstName/lastName and the roster constructs name for presentation. Scoring resolves actual assignments and Rider records separately, so JSON presence does not prove eligible rider entry. S02, S06, S08.

Unassign checks assignment owner/current horse ownership, clears Horse.rider and conditionally deactivates the requested active row transactionally. A superseded row fails the condition and rolls back the horse clear with 409. Partial uniqueness permits accumulating inactive history while preventing duplicate active rider/horse pairs; it does not constrain a rider across different horses. Two concurrent assignments to different horses can both read the rider as free and lock different horse rows, violating the command's one-horse rule. S02, S08, STAFF-09.

Manual dismiss soft-retires, clears owned horses' rider JSON and ends assignments transactionally. The database retains riders, but the normal roster excludes retired rows; no reached retired-rider archive or Hall-of-Fame percentile calculation was found. Horse sale reconciliation clears derived rider JSON and terminates active rider/trainer/groom assignments, while staff remain with the seller. Universal horse-retirement staff cleanup was not independently verified here and is not promoted from UI copy. S02, S27.

## Competition integration and compatibility

Both deferred ordinary entry paths enforce ownership, age three, raw injured status, entry window and horse XP bracket, plus transactional fee/escrow/entry creation. They do not require a rider. Conformation has its own handler policy. Removed instant endpoints return 410 rather than provide another live flow. hasValidRider exists as a helper, but no ordinary entry caller was found. Comments cannot substitute for a guard. S06.

Fresh nightly ordering fetches active rider assignments for entrant horses when scoring, rather than capturing a selected rider at entry. Persisted staged ordering retains riderId for payout/recovery. Reassignment or retirement before staging can change which rider contributes; after staging, recovery replays the saved rider/order. No explicit entry rider policy or prediction tooltip covers this change. S05–S06.

The real formula adds 3% for experienced, 0% for developing, and a 1% penalty for rookie. Level adds 0.4% per level above one through ten; prestige adds 0.04% per point through 100. Personality discipline match adds 2% high or 1% medium. Bonus caps at 10%, penalty at 8%. Retired riders receive 8% penalty while accumulated bonus remains; a stranded retired assignment can therefore benefit scoring. Rider.speciality is not consumed. Changing Dressage specialty to Racing with methodical personality produced the same 5% Dressage bonus in the actual helper. S05.

Daring favors Racing/Show Jumping, with medium Cross Country. Methodical favors Dressage/Western Pleasure, medium Reining. Intuitive favors Trail Riding/Endurance/Natural Horsemanship. Competitive favors Stadium Jumping/Show Jumping/Barrel Racing, medium Cutting. Exact string matching matters: generated Cross-Country differs from Cross Country. The formula has no gait argument, independent temperament preference or hidden weakness score.

Behavioral flag valence separately scales rider effects by 1 + clamp(net positive minus negative flags × 0.02, -0.10,+0.10). Unknown/adaptive flags are neutral. Shared scoring scales bonus with that factor, adjusts penalty inversely and re-applies caps. This is a real horse-specific influence, not the planned discipline/temperament/gait heatmap. Missing rider remains neutral 0/0. No reached Green 80–100/Yellow 60–79/Red below 60 compatibility widget or essential free/premium breakdown was found. S05, S09–S10.

## Discovery experience and careers

The rider discovery API synthesizes six slots: two discipline, two temperament, two gait. Every revealed slot repeats the same public specialty and createdAt discovery date. Reveals follow level thresholds 2, 4, 6, 8, 9, 10. No independent trait pool, negative trait, per-category exposure counter or persistent reveal event is created. totalCompetitions exists but does not drive the reference 5/10/15 cadence. A level-ten probe returned six Dressage Affinity labels. S02, S07–S08, S11.

The reached roster Discovery panel receives buildEmptyDiscoveryProfile instead of calling the available discovery hook, so it displays an empty profile regardless of server unlocks. Presentation components exist, but the mounted parent's wire is missing. Rider reveal audio/notifications or persistent retirement warnings were not found. Groom retirement/unpaid fees, by contrast, create actual notifications. S09–S10, S15, S21.

Competition counters increment in the payout transaction: one totalCompetitions and, for first, one totalWins. Separate post-commit XP is 5 appearance plus 25/15/10 for first/second/third or 5 fourth–tenth: totals 30, 20, 15, 10, 5 outside top ten. Prestige adds 2 for first or 1 second, capped 100. Level uses cumulative 100 × level thresholds, cap ten, level-ten start 4500. No staff XP event journal was found. The helper reads and writes absolute experience and fails softly, allowing lost concurrent awards or core gameplay without staff XP. S06–S07.

Monday 00:15 Eastern career tick increments all non-retired riders/trainers, irrespective of use/assignment. Monday 09:30 Eastern retirement retires careerWeeks at least 80 and then ends assignments through separate autocommit writes; it never clears Horse.rider JSON. A failed assignment write leaves retirement committed and retry skips that rider. The actual lifecycle differs from 8–16 weeks and Sunday population generation. Job registration/locks exist; deployed operation/catch-up were not checked. Scheduler GAME_TIME_ZONE governs despite older UTC comments. S07, STAFF-05.

Rider UI forecasts 104 mandatory weeks and three-week notice, with legacy eligibility prestige at least 80 or fifty wins. Its milestones are derived displays, not recorded milestone events or extension commands. At week 79 it reports 25 weeks remaining while the next server tick retires at 80. No consultant, purchasable longer career, top-five-percent recognition or reached rider legacy archive was found. Trainer UI uses 80 weeks and aligns with the server threshold. S07, S09, S13.

# Trainers current professional scope

Trainers have six-offer daily markets, 50-cost early refresh, a minimum-rate starter and novice/developing/expert labels. Random proportions are 45/40/15; session rates 100–200, 200–350, 350–600. Personalities are focused, encouraging, technical, competitive and patient. Specialty weights match the rider six-category generator. Hiring charges sessionRate × 4 upfront with guarded debit/burn, ledger, active-cap recount and offer CAS in one transaction. Stable-level caps are 1–5 trainers; the reached roster defaults to four without a resolved cap prop. S04, S12–S13.

The normal command allows only one active horse per trainer, despite a configuration comment referring to multiple assignments. It verifies owned horse/staff, rejects retired staff, writes the trainer row to serialize same-trainer assignment, ends the target horse's active assignments and inserts a new row. It does not lock/claim the horse. TRAIN-14 already records two different trainers concurrently becoming active on one horse. History remains appendable under active-pair uniqueness. S08, S11.

Normal adult training consumes trainer skill, level, exact specialty and personality/horse temperament. Skill adds 2%, 5%, 10%; levels above one add 0.5% each; matching specialty adds 5%. Compatibility adds or subtracts further amounts, capped at 20% bonus and 8% penalty. Retired trainers return no bonus/full penalty. Effects modify selected discipline development, not player XP or random stat chance. No per-training debit was found despite sessionRate persistence. S12.

Focused favors Playful, Spirited, Reactive and penalizes Lazy; encouraging favors Nervous, Lazy, Playful and penalizes Aggressive; technical favors Calm, Steady, Independent and penalizes Reactive/Nervous; competitive favors Bold, Spirited, Aggressive and penalizes Nervous/Reactive; patient favors Stubborn, Nervous, Reactive, Aggressive. The exact modifier table is below. Generated Cross-Country differs from ordinary Cross Country, preventing exact specialty matching. Flat +5, returned cooldown, hidden stat boost and history issues remain in Volume 11. S12.

Post-session XP is 5 plus 10 for the stat-gain flag, through the same separate absolute-read/write helper used by riders. TRAIN-10 records that this flag can be true at stat cap without a real increase. A session does not itself advance careerWeeks. Manual dismiss is transactional; automatic retirement shares the split-state failure, but has no Horse.trainer JSON to clear. S07, S11–S12.

Trainer discovery persists six deterministic descriptors generated from public specialty/personality: two discipline specializations, two methods and two compatibility descriptors. Compatibility pair varies by specialty index; unknown specialty/personality falls back to the first pool. Endurance and Western Pleasure lack their own discipline pool and fall back to Dressage. Reveals use level 2, 4, 6, 8, 9, 10. These descriptors do not feed actual trainer modifiers. S11.

The reached roster has a live trainer discovery child/query, unlike riders. Its disclosure endpoint redacts unrevealed traits, but the normal roster spreads the full Trainer row, exposing all discoverySlots after initialization. The first disclosure read also seeds the slots through an unwrapped model write. Copy describes hidden specializations and legacy certification at level seven, but no certification/perk award or premium extension command was found. S11, S13.

Youngstock specialist work is not implemented through normal adult training, which rejects under-three horses. Foal development uses separate stage activities and groom influences, with access/clock gaps described in Volume 9. A generated Young Horse Developer description does not establish an executable lunging, long-lining or professional youngstock action. S11–S12; FOAL-01–03 and TRAIN-05.

# Grooms hiring engagement and wages

## Identity generation and capacity

Grooms are hired NPCs with current employer pointers, not player-owned transferable property. Nullable Groom.userId and GroomEngagement track current and historical employment, hiredAt, endedAt and endReason. A partial index permits one open engagement per groom. Free agents have null employer; retired grooms retain the pointer for historical access while closing engagement. The generated per-player market differs from the shared pool of existing free agents. S14–S15, S21.

Generated market size is twelve, configured bounds six to twenty, expiry 24 hours in production and one hour in tests, early refresh 100. Skill distribution is novice 40 / intermediate 35 / expert 20 / master 5 percent; specialty general 40 / foalCare 25 / training 20 / medical 15. Personalities are gentle, energetic, patient, strict. Experience bands are 1–3, 3–8, 8–15, 15–20. Stored sessionRate starts 15/25/40/60 and grows ten percent per year above its band minimum. This determines hire price, not the current wage. S14.

Marketplace hire charges sessionRate × 7. Shared free-agent rehire charges round(sessionRate × 7), preserving the existing groom identity and progression. Separate direct /grooms/hire creates a caller-specified validated groom, charging 500 × skill cost modifier: 350/500/750/1000. Ordinary hire doors transactionally guard money and burn/ledger/engagement writes, then enforce ten non-retired grooms after the user debit lock. Different prices are current contracts, not a player profession mechanic. S14.

New grooms receive uniformly drawn start age 18–24 and a separately stored hidden retirement age 50–65. Visible age is startAge + careerWeeks; each weekly pass adds one game-year. Draws persist through rehire. Legacy null start age is unknown until safely filled. Groom roster cap is fixed ten, not stable-level dependent; every groom has ten active horse slots, independent of skill. The source's two-to-four/five proposals remain comparison history. Current values and comments about later owner rulings are recorded without independently locking canon. S14–S16, S21.

## Wage collection grace and debt

Current weekly fee is 70 × active groom assignments. Zero horses costs zero current-week fee; three 210; ten 700. Existing over-cap data is billed as actually counted rather than clamped: the helper gives 770 for eleven, while assignment guards intend to prevent eleven. Skill, personality and stored sessionRate do not change wages. Care interactions have no wallet debit; cost stays its zero default. S15, S17–S18.

The collector selects active, non-retired engaged grooms, counts assignments and groups by user. A user/pay-week transaction advisory lock serializes duplicate collection. Paid rows for the Monday Eastern week exclude already-paid groom weeks. Older missed_insufficient_funds and missed_collection_error rows are owed. Debit tries current week plus arrears first, then current week alone when only arrears make the total unaffordable. Collected debt becomes arrears_settled, while paid rows and cleared grace markers commit with the debit. S15.

Failure to pay creates a missed row and feeUnpaidSince one-week grace marker. The groom stays on staff but both mounted care controllers reject unpaid work through checkGroomMayWork. Further failures preserve the first missed week's marker. Once a full unpaid week has elapsed by pay-week comparison, release ends active assignments/open logs/engagement, marks debt arrears_written_off, clears userId and notifies the former employer with affected horse identities. Release permits rehire by another player; retirement instead preserves historical employer access. S15.

Cost/history APIs and roster fee/slot display are real. History is newest first and limited. The read service returns empty history or zero summary on query failure, so a successful transport can conceal unavailable accounting data. Assignment counts are snapshotted before the wage transaction; assignment capacity locks are per groom and wage locks per user/pay-week. This audit does not certify a fully serialized live assignment-and-billing policy. No salary job was executed against player records. S15, S23.

## Assignments bond and work eligibility

The older /grooms/assign delegates to the foal assignment utility and supports automatic default assignment. The newer /groom-assignments uses horseId although persistence names it foalId, supports adults, accepts priority 1–5, notes and replacePrimary. Eligibility preflight checks owned groom/horse and active groom. Capacity is rechecked after a per-groom transaction advisory lock, preventing the earlier concurrent eleventh-horse race. Active-pair uniqueness rejects duplicate current groom/horse rows while inactive history accumulates. S08, S16.

The priority transaction repeats capacity, but not current horse ownership or groom engagement after preflight. Sale/release can invalidate authorization before insertion; STAFF-15 covers this stale assignment. Several grooms may have assignments on one horse; replacePrimary can end previous priority-one rows. Ten assignments does not permit ten daily care actions on that horse. Assignment, assignment log and interaction history are separate records with different content.

Reached roster shows assignments, age, skill, personality, metrics, wages/slots and expandable detail. AssignGroomModal uses server temperament synergy. Detail queries profile, assignment logs and talent selections and has real selection controls. General specialty/skill labels differ from showHandlingSkill and old legacy validators; label helpers normalize display without changing backend semantics. S14, S16, S23.

Live care updates global Horse.bondScore rather than GroomAssignment.bondScore. Enhanced relationship tiers/profile compatibility use that global score for any groom. GroomHorseSynergy is genuinely unique by groom/horse, with sessionsTogether and synergyScore; every fourth interaction adds one synergy point. Derived thresholds 25/50/100 report +5% bond growth, +1 milestone modifier and a cosmetic nameplate, but derived output alone does not prove every benefit is consumed. Pair synergy persists history while global bond still transfers between grooms. S17–S19, STAFF-13.

# Groom care development and presentation

## Two mounted care commands

Main POST /grooms/interact accepts foalId, groomId, interactionType, duration, notes and optional assignmentId. It verifies authenticated horse/staff and retired/inactive/unpaid work eligibility. It does not require an actual active assignment; assignmentId is not the authorization basis. Daily limit reads any groom interaction for the horse in the Eastern game day, so changing grooms should not grant another action. This precheck is advisory: concurrent requests can both pass, as CARE-06 records. S17.

Actual bond/stress changes depend on duration, random base, specialty, skill, personality, experience/error, personality/temperament synergy and epigenetic flags. Main success transaction writes horse bond/stress, care date, streak, task counters/burnoutStatus, inserts GroomInteraction and source=groom FoalActivity, awards groom XP and updates pair synergy. It does not replace feeding, vet diagnosis or full foal development. CARE-07 documents fractional flag-adjusted bond versus integer persistence; CARE-13 nominal versus clamped deltas. S17.

Seventeen configured tasks comprise seven enrichment age 0–2, five foal grooming age 1–3 and five general age 3+. Current server allows adults all seventeen. Main route retains legacy interaction validation inconsistent with some catalog IDs; CARE-09 records intended tasks rejected. Exact names/effects are retained in Volume 10; this volume documents staff integration without approving new rules. S14, S17.

Enhanced POST /grooms/enhanced/interact takes horseId, groomId, type, variation, duration 5–180 and notes, with care/enrichment/training/medical/bonding catalogs, relationship tiers and random event descriptors. It uses the same daily log/work guard but writes interaction before independently updating horse bond/stress, then separately updates synergy. It omits canonical care date/streak/burnout/task/FoalActivity writes. A failure can leave a log blocking retry without care effects. This is mounted API functionality; no equivalent reached roster action was found. S18, STAFF-14.

Medical-flavored descriptions do not detect concealed injuries or establish diagnosis. Inspected care paths change bond/stress and do not roll training injury, cure injury status through groom skill or rewrite inherited conformation. Veterinary booking is separate. S17–S18, S25.

## Burnout automation and conformation

Streak logic uses seven days for immunity and two-day grace, updating separate burnoutStatus. Permanent burnout trait consumers are distinct; CARE-10/11 document date/state disconnects. Lower stress and protection badges do not establish a complete prevention/recovery loop consumed by every training/competition path. S17.

Prior tracing found dailyCareAutomation routines defined but not registered as an active scheduler; they are not the main transaction and cannot be counted as deployed paid-groom care. GroomTaskPanel and GroomAssignmentCard are not mounted as executable task flows in management, and the reached groom client lacks main /interact mutation. Hiring/assignment/details are reached; care execution is API only here. Unmounted component tests do not establish a complete daily player loop. S23–S24, CARE-08.

Conformation has a real groom requirement, minimum two-day assignment duration and separate entry/scoring. Its authoritative weights are conformation 65%, handler 20%, global bond 8%, temperament-personality synergy 7%. Dedicated showHandlingSkill defaults novice and maps novice/competent/skilled/expert/master to 20/40/60/80/100. This differs from general skill novice/intermediate/expert/master; there are not three independently advancing Bonding, Foal Training, Show Handling numeric skills. Handler advice fractions are not the actual weighted scorer. Ordinary shows use riders rather than this handler formula. Groom effects do not change genetic anatomy. Parade tack/ordinary Parade effects remain separate CARE-12 limitations. S08, S20.

# Groom careers talents and legacy

Weekly progression selects non-retired active grooms, including unengaged free agents, fills missing origin/schedule, increments careerWeeks and compares visible age to hidden retirement threshold. Start 18–24 and retirement 50–65 imply 26–47 weekly increments initially. Skill, performance, level and wages do not control timing. Hidden age/countdown/advance notice are deliberately excluded; player notification occurs at retirement. S21.

Retirement transaction conditionally marks retired/inactive, ends active assignments with dates, closes logs/engagement, writes off debt and inserts notice naming affected horses. A lost concurrent guard rolls back duplicate retirement. Historical employer pointer persists, inactive assignment history remains, and no emotional horse punishment is written. This is stronger atomicity than automatic rider/trainer retirement. S21.

Groom XP/level and pair synergy are real; main interaction XP commits within care. Talent selections use one row per groom with tiers 1/2/3, requiring levels 3/5/8 and previous tiers, disallowing sequential reselection. Validation precedes an autocommit upsert, so concurrent choices can both pass an empty-tier check and overwrite. Trees use calm/energetic/methodical, but normal markets generate gentle/energetic/patient/strict. Only energetic overlaps; STAFF-11 documents unavailable trees/perks. S17, S22–S23.

Fifteen talent choices and nine legacy perks are transcribed below. applyTalentEffects can alter bond/stress and emit qualityModifier but no production care caller invokes it. Other keys such as milestoneAccuracy, taskEfficiency, synergyRate and xpBonus are not all applied even by this helper. Selection changes persistence/display without reaching the advertised care effect. STAFF-12 concerns wiring. S22.

Legacy eligibility requires retired level 7+ with no existing mentor legacy. Manual creation transaction creates a protege experience 50, level 2, start age/engagement and bonusTraitMap with inherited perk/metadata, plus a legacy log. Declared 10% starting skill bonus is not applied to an independent numeric skill. No ordinary roster-cap guard or unique mentor constraint protects creation; two requests can both pass the preflight. STAFF-17 records cap/duplicate gaps. Most marketplace personalities lack perks, causing skip or manual failure. S22.

Automatic retirement legacy instead finds the lowest-level same-employer active groom not already a protege and creates a relationship log. It does not create a groom or apply manual XP/level/bonusTraitMap changes. No candidate or matching personality pool means skip. A log alone is not inherited statistical power. Reached detail mounts talents/history, while the broader GroomLegacyPanel remains unmounted. Public manual retirement/performance/bonus self-awards are closed with 410; retained services/tests are not live HTTP authority. S21–S24.

# Other professional services

Veterinary/farrier WORLD pages have real catalogs, horse selection, confirmation and wallet/horse transactions. Vet health-check 150, treatment 350, dental 200, vaccination 120 show 45/60/30/20-minute durations. Health-check directly sets raw healthStatus Good, treatment Excellent; dental/vaccination preserve it. All update vet date. Duration is copy, not an asynchronous queue. CARE-01/05 cover injury override and transferred-horse ownership limits. No veterinarian staff roster, concealed injury detector or player Vet profession was found. S25.

Farrier hoof-trim 80, standard shoeing 180, corrective 320, emergency 250 show 30/60/90/45-minute durations. Hoof outcomes good/good/excellent/fair; shoeing/corrective update lastShod and all update farrier date/condition. Hoof decay is a separate horse mechanism in Volume10. Booking does not craft horseshoes or progress a profession. Corrective service changes hoof condition, not inherited anatomical conformation. S25.

Leathersmith Workshop supports User.settings materials leather, cloth, dye, metal, thread and tiers 0–3. Eight recipe definitions appear below. Craft validates recipe/tier/materials, constructs an origin=crafted inventory item, then transactionally debits fee/burn, updates affected settings paths with an inventory snapshot guard and inserts the ledger. It returns item, remaining materials, coins spent and balance. Concrete crafting and fees do not establish profession certification or staff salaries. S26.

Breeding Specialist opens the normal breeding planner; genetics/compatibility and breeding commands are documented in Volumes7–8. No independent specialist identity, paid consultation, hired breeder or special reveal authority was found behind the card. Trainer Academy implements staff modifiers without every professional youngstock proposal. These distinctions form the current role matrix while canonical NPC/hired/player-profession classification remains OPEN. S01, S12, S25–S26.

# Requirement by requirement coverage

| Supplied requirement | Status | Current evidence |
| --- | --- | --- |
| Horse age three before rider assignment | Absent guard | Only id selected; adult entry age guard is separate. S02,S06 |
| Rider required for competition entry | Absent normal guard | Ordinary deferred entry permits missing rider. S06 |
| Up to twenty horses per rider | Differs | One active assignment per rider enforced sequentially. S02 |
| Persistent assignment and no cooldown | Implemented subset | History retained; sale/manual removal ends it. Universal horse-retirement cleanup not verified. S02,S27 |
| Weekly rider fee tied to assigned horses | Not found | One weeklyRate upfront only; collector bills grooms. S03,S15 |
| Stable level rider hiring cap | Implemented | SL1–5 cap2/3/4/5/6; UI defaults five. S04,S09 |
| Rider career eight to sixteen real weeks | Differs | Server80; UI104. S07,S09 |
| One to two week retirement notice | Not found server | UI three-week notice based on wrong threshold. S07,S09 |
| Sunday population generation | Not found | Per-player six-offer daily regeneration. S03 |
| Generation based on horses age three to twenty four | Not found | No population query in generator. S03 |
| Example ceil ten percent population quantity | Not implemented example | Fixed six offers; example not promoted to requirement. S03 |
| Stable NPC identity through market refresh | Partial | Hired ID durable; unhired offers discarded/recreated. S03,S08 |
| No notification merely for horse reaching three | Consistent inspected scope | No age-three rider creation alert found. S03,S07 |
| Complete Novice to Master ladder | OPEN and differs | Actual rookie/developing/experienced plus numerical level. S03 |
| Less known inexperienced cheaper staff | Partial | Costs/tier labels real; hidden potential not modelled. S03,S05 |
| Historical wage proposals | Not ratified | Implemented150–300/300–500/500–800. S03 |
| Specialty tags | Implemented public tag | Stored/displayed; rider scorer uses personality instead. S03,S05 |
| Top five percent Hall of Fame | Proposal absent | No percentile recognition or reached rider archive. S09 |
| Hidden discipline strengths and weaknesses | Partial presentation only | Six fabricated specialty labels; no independent weak traits. S02 |
| Hidden temperament strengths and weaknesses | Not independently modelled | Category repeats discipline value. S02,S05 |
| Hidden gait affinity | Not independently modelled | No actual gait input in rider scorer. S02,S05 |
| Competition-driven discovery | Differs | Level cadence not exposure5/10/15. S02,S07 |
| Per-trait known and unknown dates | Partial | Derived slots use createdAt, no persistent event. S02,S08 |
| Hiring filters preserve unknowns | Partial | Public skill/personality filters; no independent rider hidden pool. S09 |
| No raw hidden payload leakage | Fails trainer disclosure | Full roster spreads persisted discoverySlots. S11 |
| Five ten fifteen exposure cadence | Absent | Levels2/4/6/8/9/10. S02,S11 |
| Older three four five reveals superseded | Not reintroduced | Neither cadence drives current level algorithm. S11 |
| Reveal flips audio and notification | Proposal partial UI | Panels exist; rider live data and event notices missing. S09 |
| Compatibility discipline temperament gait | Partial alternate formula | Skill/level/prestige/personality plus horse flags. S05 |
| Bonus zero to ten percent and penalty zero to eight | Implemented caps | Shared scorer clamps actual percentages. S05 |
| Weighted heatmap and traffic lights | Not found rider UI | No promised80/60 thresholds in reached rider flow. S09,S10 |
| Free useful compatibility truth | Incomplete | Public personality data; no full current pairing score. S05,S09 |
| Premium exact convenience breakdown | Proposal absent | No independent premium analysis channel found. S09 |
| Horse profile rider and compatibility | Partial | Real rider picker; no full compatible affinity model. S10 |
| Competition rider selection and prediction | Missing integration | No entry-selected rider or full prediction policy. S06 |
| Staff full card career fees reveal tracker | Partial | Cards/history real; forecast/fees/empty discovery disagree. S09 |
| Hire salary career filters | Partial | Rate sorting real; no remaining-career filter. S09 |
| Retirement between entry and processing policy | Implicit behavior | Assignment evaluated before staging; saved rider replayed after. S06 |
| Retirement ends staff and requires replacement | Partial | Manual atomic; auto split and normal entry needs no rider. S02,S07 |
| No emotional horse punishment | Consistent inspected paths | No retirement bond/stress penalty. S07,S21 |
| Retired successful rider history | Partial database | Rows persist but live roster hides retirees. S08,S09 |
| Consultant and premium long careers | Unapproved proposal absent | Eligibility display does not implement extension. S09 |
| Hireable NPC grooms | Implemented | Market/free agents/engagements/roster. S14,S15,S23 |
| Bonding Foal Training Show Handling domains | Partial fields | General tier and dedicated showHandlingSkill, no three independent numeric skills. S08,S20 |
| Daily care and foal support | Implemented server partial UI | Main/enhanced endpoints; roster task execution absent. S17,S18,S23 |
| Pair-specific nontransferable bond | Partial separate synergy | Relationship reads global horse bond. S17,S18 |
| Groom weekly wages | Implemented | 70 per active horse per week; debt/grace/release. S15 |
| Stable level groom cap | Differs | Fixed10 roster and10 horse capacity. S14,S16 |
| Two to four or five capacity proposals | OPEN compared | Actual10 recorded separately. S15 |
| No hidden injury detection or training injuries | Consistent care paths | Medical copy only; bond/stress writes. S17,S18 |
| No genetic conformation rewrite | Consistent | Weighted presentation score; no anatomy mutation. S20 |
| Automation respects daily action cap | Unregistered helper | Live day prechecks also race; CARE06/08. S17,S18 |
| Veterinarian NPC service | Implemented | Four catalog actions; no player Vet profession. S25 |
| Farrier and horseshoe craft profession | Partial service | Four bookings; no crafted shoes/profession progression. S25 |
| Trainer hired and youngstock specialist | Partial | Adult modifiers real; under-three professional command absent. S12 |
| Breeding Specialist WORLD service | Navigation only label | Opens normal breeding planner, no independent specialist contract. S01 |
| Leathersmith artisan and profession | Partial crafting | Eight recipes/tiers/materials real; profession progression absent. S26 |
| Role classification matrix | Documented current | Canonical design classification remains OPEN. S01,S28 |
| Exact salary slot curve automation approvals | OPEN | Current code is evidence, not authority to ratify. S03,S04,S15 |
| Server owns economy and eligibility | Partial | Hire guards strong; assignment/retirement/disclosure gaps. S02,S03,S16 |

# Current configuration and catalog records

## Staff marketplace and capacity values

| Role | Offers and refresh | Actual hire cost | Roster cap | Current wages |
| --- | --- | --- | --- | --- |
| Rider | 6 /24h /50 early | 1 × weeklyRate | SL1–5:2,3,4,5,6 | No collector found |
| Trainer | 6 /24h /50 early | 4 × sessionRate | SL1–5:1,2,3,4,5 | No normal per-session debit found |
| Groom generated | 12 /24h /100 early | 7 × sessionRate | 10 non-retired | 70 × active horses/week |
| Groom free agent | Existing shared pool | round(7 × sessionRate) | 10 non-retired | 70 × active horses/week |
| Groom direct hire | Validated caller fields | 350/500/750/1000 | 10 non-retired | 70 × active horses/week |

## Rider and trainer generation bands

| Role and tier | Rate minimum | Rate maximum | Random proportion |
| --- | --- | --- | --- |
| Rider rookie | 150 | 300 | 45% |
| Rider developing | 300 | 500 | 40% |
| Rider experienced | 500 | 800 | 15% |

| Role and tier | Rate minimum | Rate maximum | Random proportion |
| --- | --- | --- | --- |
| Trainer novice | 100 | 200 | 45% |
| Trainer developing | 200 | 350 | 40% |
| Trainer expert | 350 | 600 | 15% |

Rider/trainer specialty weights: Dressage20%, Show Jumping20%, Cross-Country15%, Racing15%, Western Pleasure15%, Endurance15%. Guaranteed starter occupies one offer; random weights apply to the remaining candidates.

## Trainer temperament percentages

| Personality | Positive matches | Negative matches |
| --- | --- | --- |
| focused | Playful3, Spirited2, Reactive2 | Lazy2 |
| encouraging | Nervous4, Lazy3, Playful2 | Aggressive2 |
| technical | Calm3, Steady3, Independent2 | Reactive3, Nervous2 |
| competitive | Bold4, Spirited3, Aggressive2 | Nervous4, Reactive2 |
| patient | Stubborn4, Nervous3, Reactive3, Aggressive2 | None |

Values are percentage points; exact title-case temperament and discipline matching. Trainer skill/level/specialty contributions and20%/8% caps are described above.

## Discovery and progression thresholds

| Level | Cumulative start XP | Revealed rider or trainer slots |
| --- | --- | --- |
| 1 | 0 | 0 |
| 2 | 100 | 1 |
| 3 | 300 | 1 |
| 4 | 600 | 2 |
| 5 | 1000 | 2 |
| 6 | 1500 | 3 |
| 7 | 2100 | 3 |
| 8 | 2800 | 4 |
| 9 | 3600 | 5 |
| 10 | 4500 | 6 |

## Groom talent definitions

| Personality | Tier | Talent ID | Defined effect map |
| --- | --- | --- | --- |
| calm | tier1 | gentle_hands | {"bondingBonus": 0.05} |
| calm | tier1 | patience_virtue | {"consistencyBonus": 0.1, "burnoutResistance": 0.15} |
| calm | tier2 | empathic_sync | {"reactiveHorseBonus": 0.15, "milestoneAccuracy": 0.1} |
| calm | tier2 | stress_whisperer | {"stressReduction": 0.2} |
| calm | tier3 | master_bonding | {"bondingBonus": 0.1, "synergyRate": 0.25} |
| energetic | tier1 | playtime_pro | {"milestoneVariety": 0.1} |
| energetic | tier1 | enthusiasm_boost | {"qualityBonus": 0.15, "xpBonus": 0.05} |
| energetic | tier2 | fear_buster | {"braveryChance": 0.15, "confidenceBonus": 0.2} |
| energetic | tier2 | energy_channeling | {"hyperactiveBonus": 0.2, "focusImprovement": 0.1} |
| energetic | tier3 | inspiration_master | {"exceptionalChance": 0.3, "motivationBonus": 0.2} |
| methodical | tier1 | data_driven | {"traitAccuracy": 0.05} |
| methodical | tier1 | systematic_approach | {"taskEfficiency": 0.1, "timeBonus": 0.05} |
| methodical | tier2 | memory_builder | {"synergyRate": 0.2, "memoryBonus": 0.15} |
| methodical | tier2 | precision_training | {"taskQuality": 0.1, "precisionBonus": 0.15} |
| methodical | tier3 | analytical_mastery | {"traitAccuracy": 0.15, "milestoneAccuracy": 0.25} |

## Groom legacy perk definitions

| Personality | Perk ID | Defined effect map |
| --- | --- | --- |
| calm | gentle_hands | {"bondingBonus": 0.05, "stressReduction": 0.1} |
| calm | empathic_sync | {"milestoneAccuracy": 0.1, "reactiveHorseBonus": 0.15} |
| calm | patience_mastery | {"burnoutResistance": 0.2, "consistencyBonus": 0.1} |
| energetic | playtime_pro | {"milestoneVariety": 0.1, "curiosityBonus": 0.15} |
| energetic | fear_buster | {"braveryChance": 0.15, "confidenceBonus": 0.2} |
| energetic | energy_channeling | {"hyperactiveBonus": 0.2, "focusImprovement": 0.1} |
| methodical | data_driven | {"traitAccuracy": 0.05, "analysisBonus": 0.1} |
| methodical | memory_builder | {"synergyRate": 0.2, "memoryBonus": 0.15} |
| methodical | precision_training | {"taskQuality": 0.1, "precisionBonus": 0.15} |

Catalog effects are exact descriptors, not a claim that each reaches gameplay. Ordinary generated gentle/patient/strict lack these trees/perks; only energetic overlaps. Manual creation and automatic log-only inheritance differ.

## Leathersmith recipe inventory

| Recipe ID | Tier | Fee | Materials | Result and bonus |
| --- | --- | --- | --- | --- |
| simple-bridle | 0 | 100 | leather 1, dye 1 | Handcrafted Bridle; Cosmetic — no stat bonus |
| basic-halter | 0 | 75 | leather 1 | Handcrafted Halter; Cosmetic — no stat bonus |
| cloth-blanket | 0 | 120 | cloth 2, dye 1, thread 1 | Handwoven Blanket; Cosmetic — no stat bonus |
| dyed-bridle | 1 | 220 | leather 1, dye 2 | Dyed Leather Bridle; +1 all disciplines |
| overlay-saddle-pad | 1 | 280 | cloth 3, dye 2, thread 2 | Artisan Saddle Pad; +1 dressage score |
| event-saddle | 2 | 350 | leather 2, cloth 1, metal 1 | Artisan Event Saddle; +1 agility |
| precision-bridle | 2 | 400 | leather 2, dye 1, metal 2 | Artisan Precision Bridle; +2 dressage score |
| legacy-tack-set | 3 | 1000 | leather 2, thread 2 | Legacy Tack Set; +2 prestige + visual glow |

# Mounted API inventory

Routes below are read from actual router statements and mounted prefixes, excluding commented-out statements. They belong to authenticated /api/v1 and applicable legacy mounts, with individual ownership/role guards. Declaration does not prove live integration. Closed mutations remain listed so410 is distinguishable from missing endpoints. The reached roster clients consume only a subset of the larger groom API.

## riders

| Method | Mounted route | Router file and line |
| --- | --- | --- |
| GET | /api/v1/riders/marketplace | backend/modules/riders/routes/riderRoutes.mjs:64 |
| POST | /api/v1/riders/marketplace/hire | backend/modules/riders/routes/riderRoutes.mjs:71 |
| POST | /api/v1/riders/marketplace/refresh | backend/modules/riders/routes/riderRoutes.mjs:86 |
| GET | /api/v1/riders/assignments | backend/modules/riders/routes/riderRoutes.mjs:102 |
| POST | /api/v1/riders/assignments | backend/modules/riders/routes/riderRoutes.mjs:109 |
| DELETE | /api/v1/riders/assignments/:id | backend/modules/riders/routes/riderRoutes.mjs:127 |
| GET | /api/v1/riders/user/:userId | backend/modules/riders/routes/riderRoutes.mjs:143 |
| GET | /api/v1/riders/:id/discovery | backend/modules/riders/routes/riderRoutes.mjs:166 |
| DELETE | /api/v1/riders/:id/dismiss | backend/modules/riders/routes/riderRoutes.mjs:179 |

## trainers

| Method | Mounted route | Router file and line |
| --- | --- | --- |
| GET | /api/v1/trainers/marketplace | backend/modules/trainers/routes/trainerRoutes.mjs:59 |
| POST | /api/v1/trainers/marketplace/hire | backend/modules/trainers/routes/trainerRoutes.mjs:61 |
| POST | /api/v1/trainers/marketplace/refresh | backend/modules/trainers/routes/trainerRoutes.mjs:71 |
| GET | /api/v1/trainers/assignments | backend/modules/trainers/routes/trainerRoutes.mjs:83 |
| POST | /api/v1/trainers/assignments | backend/modules/trainers/routes/trainerRoutes.mjs:85 |
| DELETE | /api/v1/trainers/assignments/:id | backend/modules/trainers/routes/trainerRoutes.mjs:99 |
| GET | /api/v1/trainers/user/:userId | backend/modules/trainers/routes/trainerRoutes.mjs:110 |
| GET | /api/v1/trainers/:id/discovery | backend/modules/trainers/routes/trainerRoutes.mjs:125 |
| DELETE | /api/v1/trainers/:id/dismiss | backend/modules/trainers/routes/trainerRoutes.mjs:134 |

## grooms

| Method | Mounted route | Router file and line |
| --- | --- | --- |
| POST | /api/v1/grooms/assign | backend/modules/grooms/routes/groomRoutes.mjs:123 |
| POST | /api/v1/grooms/ensure-default/:foalId | backend/modules/grooms/routes/groomRoutes.mjs:203 |
| GET | /api/v1/grooms/assignments/:foalId | backend/modules/grooms/routes/groomRoutes.mjs:236 |
| POST | /api/v1/grooms/interact | backend/modules/grooms/routes/groomRoutes.mjs:299 |
| GET | /api/v1/grooms/user/:userId | backend/modules/grooms/routes/groomRoutes.mjs:386 |
| POST | /api/v1/grooms/hire | backend/modules/grooms/routes/groomRoutes.mjs:472 |
| GET | /api/v1/grooms/definitions | backend/modules/grooms/routes/groomRoutes.mjs:514 |
| GET | /api/v1/grooms/:groomId/horses/:horseId/synergy | backend/modules/grooms/routes/groomRoutes.mjs:543 |
| GET | /api/v1/grooms/:id/profile | backend/modules/grooms/routes/groomRoutes.mjs:575 |
| GET | /api/v1/grooms/:id/assignment-logs | backend/modules/grooms/routes/groomRoutes.mjs:588 |
| GET | /api/v1/grooms/:id/bonus-traits | backend/modules/grooms/routes/groomRoutes.mjs:616 |
| PUT | /api/v1/grooms/:id/bonus-traits | backend/modules/grooms/routes/groomRoutes.mjs:652 |
| GET | /api/v1/grooms/:id/retirement/eligibility | backend/modules/grooms/routes/groomRetirementRoutes.mjs:74 |
| POST | /api/v1/grooms/:id/retirement/process | backend/modules/grooms/routes/groomRetirementRoutes.mjs:152 |
| GET | /api/v1/grooms/retirement/statistics | backend/modules/grooms/routes/groomRetirementRoutes.mjs:177 |
| GET | /api/v1/grooms/:id/legacy/eligibility | backend/modules/grooms/routes/groomLegacyRoutes.mjs:56 |
| POST | /api/v1/grooms/:id/legacy/create | backend/modules/grooms/routes/groomLegacyRoutes.mjs:140 |
| GET | /api/v1/grooms/legacy/history | backend/modules/grooms/routes/groomLegacyRoutes.mjs:200 |
| GET | /api/v1/grooms/talents/definitions | backend/modules/grooms/routes/groomTalentsRoutes.mjs:50 |
| GET | /api/v1/grooms/:id/talents | backend/modules/grooms/routes/groomTalentsRoutes.mjs:91 |
| POST | /api/v1/grooms/:id/talents/validate | backend/modules/grooms/routes/groomTalentsRoutes.mjs:154 |
| POST | /api/v1/grooms/:id/talents/select | backend/modules/grooms/routes/groomTalentsRoutes.mjs:221 |

## grooms enhanced

| Method | Mounted route | Router file and line |
| --- | --- | --- |
| GET | /api/v1/grooms/enhanced/interactions/:groomId/:horseId | backend/modules/grooms/routes/enhancedGroomRoutes.mjs:44 |
| POST | /api/v1/grooms/enhanced/interact | backend/modules/grooms/routes/enhancedGroomRoutes.mjs:62 |
| GET | /api/v1/grooms/enhanced/relationship/:groomId/:horseId | backend/modules/grooms/routes/enhancedGroomRoutes.mjs:94 |
| GET | /api/v1/grooms/enhanced/interactions/types | backend/modules/grooms/routes/enhancedGroomRoutes.mjs:110 |
| GET | /api/v1/grooms/enhanced/relationship-levels | backend/modules/grooms/routes/enhancedGroomRoutes.mjs:155 |
| GET | /api/v1/grooms/enhanced/special-events | backend/modules/grooms/routes/enhancedGroomRoutes.mjs:197 |

## groom assignments

| Method | Mounted route | Router file and line |
| --- | --- | --- |
| POST | /api/v1/groom-assignments | backend/modules/grooms/routes/groomAssignmentRoutes.mjs:47 |
| DELETE | /api/v1/groom-assignments/:assignmentId | backend/modules/grooms/routes/groomAssignmentRoutes.mjs:73 |
| GET | /api/v1/groom-assignments | backend/modules/grooms/routes/groomAssignmentRoutes.mjs:92 |
| GET | /api/v1/groom-assignments/groom/:groomId/limits | backend/modules/grooms/routes/groomAssignmentRoutes.mjs:112 |
| GET | /api/v1/groom-assignments/salary-costs | backend/modules/grooms/routes/groomAssignmentRoutes.mjs:124 |
| POST | /api/v1/groom-assignments/validate | backend/modules/grooms/routes/groomAssignmentRoutes.mjs:130 |
| GET | /api/v1/groom-assignments/dashboard | backend/modules/grooms/routes/groomAssignmentRoutes.mjs:144 |
| GET | /api/v1/groom-assignments/config | backend/modules/grooms/routes/groomAssignmentRoutes.mjs:150 |
| GET | /api/v1/groom-assignments/statistics | backend/modules/grooms/routes/groomAssignmentRoutes.mjs:183 |

## groom salaries

| Method | Mounted route | Router file and line |
| --- | --- | --- |
| GET | /api/v1/groom-salaries/summary | backend/modules/grooms/routes/groomSalaryRoutes.mjs:30 |
| GET | /api/v1/groom-salaries/cost | backend/modules/grooms/routes/groomSalaryRoutes.mjs:36 |
| GET | /api/v1/groom-salaries/history | backend/modules/grooms/routes/groomSalaryRoutes.mjs:42 |
| GET | /api/v1/groom-salaries/groom/:groomId/salary | backend/modules/grooms/routes/groomSalaryRoutes.mjs:60 |
| GET | /api/v1/groom-salaries/status | backend/modules/grooms/routes/groomSalaryRoutes.mjs:72 |
| POST | /api/v1/groom-salaries/process | backend/modules/grooms/routes/groomSalaryRoutes.mjs:78 |

## groom marketplace

| Method | Mounted route | Router file and line |
| --- | --- | --- |
| GET | /api/v1/groom-marketplace/free-agents | backend/modules/grooms/routes/groomMarketplaceRoutes.mjs:42 |
| POST | /api/v1/groom-marketplace/free-agents/hire | backend/modules/grooms/routes/groomMarketplaceRoutes.mjs:59 |
| GET | /api/v1/groom-marketplace | backend/modules/grooms/routes/groomMarketplaceRoutes.mjs:69 |
| POST | /api/v1/groom-marketplace/refresh | backend/modules/grooms/routes/groomMarketplaceRoutes.mjs:83 |
| POST | /api/v1/groom-marketplace/hire | backend/modules/grooms/routes/groomMarketplaceRoutes.mjs:98 |
| GET | /api/v1/groom-marketplace/stats | backend/modules/grooms/routes/groomMarketplaceRoutes.mjs:108 |

## groom handlers

| Method | Mounted route | Router file and line |
| --- | --- | --- |
| GET | /api/v1/groom-handlers/horse/:horseId | backend/modules/grooms/routes/groomHandlerRoutes.mjs:51 |
| GET | /api/v1/groom-handlers/eligibility/:horseId/:className | backend/modules/grooms/routes/groomHandlerRoutes.mjs:65 |
| GET | /api/v1/groom-handlers/config | backend/modules/grooms/routes/groomHandlerRoutes.mjs:83 |
| GET | /api/v1/groom-handlers/recommendations/:horseId | backend/modules/grooms/routes/groomHandlerRoutes.mjs:91 |
| GET | /api/v1/groom-handlers/statistics | backend/modules/grooms/routes/groomHandlerRoutes.mjs:110 |
| GET | /api/v1/groom-handlers/disciplines | backend/modules/grooms/routes/groomHandlerRoutes.mjs:218 |

## groom performance

| Method | Mounted route | Router file and line |
| --- | --- | --- |
| POST | /api/v1/groom-performance/record | backend/modules/grooms/routes/groomPerformanceRoutes.mjs:57 |
| GET | /api/v1/groom-performance/groom/:groomId | backend/modules/grooms/routes/groomPerformanceRoutes.mjs:75 |
| GET | /api/v1/groom-performance/analytics/:groomId | backend/modules/grooms/routes/groomPerformanceRoutes.mjs:89 |
| GET | /api/v1/groom-performance/top | backend/modules/grooms/routes/groomPerformanceRoutes.mjs:107 |
| GET | /api/v1/groom-performance/config | backend/modules/grooms/routes/groomPerformanceRoutes.mjs:123 |

## compatibility

| Method | Mounted route | Router file and line |
| --- | --- | --- |
| POST | /api/v1/compatibility/calculate | backend/modules/grooms/routes/dynamicCompatibilityRoutes.mjs:40 |
| GET | /api/v1/compatibility/factors/:groomId/:horseId | backend/modules/grooms/routes/dynamicCompatibilityRoutes.mjs:76 |
| POST | /api/v1/compatibility/predict | backend/modules/grooms/routes/dynamicCompatibilityRoutes.mjs:92 |
| POST | /api/v1/compatibility/recommendations | backend/modules/grooms/routes/dynamicCompatibilityRoutes.mjs:119 |
| GET | /api/v1/compatibility/trends/:groomId/:horseId | backend/modules/grooms/routes/dynamicCompatibilityRoutes.mjs:151 |
| GET | /api/v1/compatibility/config | backend/modules/grooms/routes/dynamicCompatibilityRoutes.mjs:171 |

## crafting

| Method | Mounted route | Router file and line |
| --- | --- | --- |
| GET | /api/v1/crafting/materials | backend/modules/crafting/routes/craftingRoutes.mjs:40 |
| GET | /api/v1/crafting/recipes | backend/modules/crafting/routes/craftingRoutes.mjs:42 |
| POST | /api/v1/crafting/craft | backend/modules/crafting/routes/craftingRoutes.mjs:44 |

# Persistent staff data

Exact Prisma declarations below are transcribed with comments removed, including relations/indexes to expose career state, hidden storage, employer scope, history and delete behavior. Raw partial indexes are separate because Prisma cannot express their predicates. Relevant Horse/User fields are summarized in prose; unrelated full schemas would obscure staff evidence.

## Rider

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| firstName | firstName String |
| lastName | lastName String |
| personality | personality String |
| skillLevel | skillLevel String |
| speciality | speciality String |
| weeklyRate | weeklyRate Int @default(200) |
| experience | experience Int @default(0) |
| level | level Int @default(1) |
| careerWeeks | careerWeeks Int @default(0) |
| totalWins | totalWins Int @default(0) |
| totalCompetitions | totalCompetitions Int @default(0) |
| prestige | prestige Int @default(0) |
| retired | retired Boolean @default(false) |
| bio | bio String? |
| userId | userId String? |
| createdAt | createdAt DateTime @default(now()) |
| updatedAt | updatedAt DateTime @updatedAt |
| assignments | assignments RiderAssignment[] |
| user | user User? @relation(fields: [userId], references: [id]) |
| @@index([userId]) | @@index([userId]) |
| @@index([level]) | @@index([level]) |
| @@index([retired]) | @@index([retired]) |
| @@map("riders") | @@map("riders") |

## RiderAssignment

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| isActive | isActive Boolean @default(true) |
| notes | notes String? |
| startDate | startDate DateTime @default(now()) |
| riderId | riderId Int |
| horseId | horseId Int |
| userId | userId String? |
| createdAt | createdAt DateTime @default(now()) |
| updatedAt | updatedAt DateTime @updatedAt |
| rider | rider Rider @relation(fields: [riderId], references: [id], onDelete: Cascade) |
| horse | horse Horse @relation(fields: [horseId], references: [id], onDelete: Cascade) |
| user | user User? @relation(fields: [userId], references: [id]) |
| @@index([riderId]) | @@index([riderId]) |
| @@index([horseId]) | @@index([horseId]) |
| @@index([userId]) | @@index([userId]) |
| @@map("rider_assignments") | @@map("rider_assignments") |

## Trainer

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| firstName | firstName String |
| lastName | lastName String |
| personality | personality String |
| skillLevel | skillLevel String |
| speciality | speciality String |
| sessionRate | sessionRate Int @default(150) |
| experience | experience Int @default(0) |
| level | level Int @default(1) |
| careerWeeks | careerWeeks Int @default(0) |
| retired | retired Boolean @default(false) |
| bio | bio String? |
| discoverySlots | discoverySlots Json @default("[]") @map("discovery_slots") |
| userId | userId String? |
| createdAt | createdAt DateTime @default(now()) |
| updatedAt | updatedAt DateTime @updatedAt |
| assignments | assignments TrainerAssignment[] |
| user | user User? @relation(fields: [userId], references: [id]) |
| @@index([userId]) | @@index([userId]) |
| @@index([level]) | @@index([level]) |
| @@index([retired]) | @@index([retired]) |
| @@map("trainers") | @@map("trainers") |

## TrainerAssignment

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| isActive | isActive Boolean @default(true) |
| notes | notes String? |
| startDate | startDate DateTime @default(now()) |
| trainerId | trainerId Int |
| horseId | horseId Int |
| userId | userId String? |
| createdAt | createdAt DateTime @default(now()) |
| updatedAt | updatedAt DateTime @updatedAt |
| trainer | trainer Trainer @relation(fields: [trainerId], references: [id], onDelete: Cascade) |
| horse | horse Horse @relation(fields: [horseId], references: [id], onDelete: Cascade) |
| user | user User? @relation(fields: [userId], references: [id]) |
| @@index([trainerId]) | @@index([trainerId]) |
| @@index([horseId]) | @@index([horseId]) |
| @@index([userId]) | @@index([userId]) |
| @@map("trainer_assignments") | @@map("trainer_assignments") |

## StaffMarketplaceState

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| userId | userId String |
| user | user User @relation(fields: [userId], references: [id], onDelete: Cascade) |
| staffType | staffType String |
| offers | offers Json @default("[]") |
| lastRefresh | lastRefresh DateTime @default(now()) |
| refreshCount | refreshCount Int @default(0) |
| @@unique([userId, | @@unique([userId, staffType]) |
| @@index([userId]) | @@index([userId]) |
| @@map("staff_marketplace_state") | @@map("staff_marketplace_state") |

## Groom

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| name | name String |
| speciality | speciality String |
| experience | experience Int @default(0) |
| level | level Int @default(1) |
| skillLevel | skillLevel String @default("novice") |
| personality | personality String |
| epigeneticInfluenceType | epigeneticInfluenceType String @default("balanced") |
| bonusTraitMap | bonusTraitMap Json @default("{}") |
| rareTraitPerks | rareTraitPerks Json @default("{}") |
| sessionRate | sessionRate Decimal @default(15.0) @db.Decimal(10, 2) |
| availability | availability Json @default("{}") |
| bio | bio String? |
| imageUrl | imageUrl String? |
| isActive | isActive Boolean @default(true) |
| showHandlingSkill | showHandlingSkill String @default("novice") |
| hiredDate | hiredDate DateTime @default(now()) |
| careerWeeks | careerWeeks Int @default(0) |
| startAge | startAge Int? |
| feeUnpaidSince | feeUnpaidSince DateTime? |
| retired | retired Boolean @default(false) |
| retirementReason | retirementReason String? |
| retirementTimestamp | retirementTimestamp DateTime? |
| userId | userId String? |
| createdAt | createdAt DateTime @default(now()) |
| updatedAt | updatedAt DateTime @updatedAt |
| groomAssignments | groomAssignments GroomAssignment[] |
| groomInteractions | groomInteractions GroomInteraction[] |
| groomSalaryPayments | groomSalaryPayments GroomSalaryPayment[] |
| groomPerformanceRecords | groomPerformanceRecords GroomPerformanceRecord[] |
| groomMetrics | groomMetrics GroomMetrics? |
| traitHistoryLogs | traitHistoryLogs TraitHistoryLog[] |
| milestoneTraitLogs | milestoneTraitLogs MilestoneTraitLog[] |
| ultraRareTraitEvents | ultraRareTraitEvents UltraRareTraitEvent[] |
| groomHorseSynergies | groomHorseSynergies GroomHorseSynergy[] |
| groomAssignmentLogs | groomAssignmentLogs GroomAssignmentLog[] |
| showEntries | showEntries ShowEntry[] |
| groomTalentSelections | groomTalentSelections GroomTalentSelections? |
| retirementSchedule | retirementSchedule GroomRetirementSchedule? |
| engagements | engagements GroomEngagement[] |
| retiredGroomLegacies | retiredGroomLegacies GroomLegacyLog[] @relation("RetiredGroomLegacy") |
| legacyGroomMentors | legacyGroomMentors GroomLegacyLog[] @relation("LegacyGroomMentor") |
| user | user User? @relation(fields: [userId], references: [id]) |
| @@index([userId]) | @@index([userId]) |
| @@index([level]) | @@index([level]) |
| @@index([experience]) | @@index([experience]) |
| @@index([careerWeeks]) | @@index([careerWeeks]) |
| @@index([retired]) | @@index([retired]) |
| @@index([retired, | @@index([retired, careerWeeks]) |
| @@map("grooms") | @@map("grooms") |

## GroomEngagement

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| groomId | groomId Int |
| userId | userId String |
| startedAt | startedAt DateTime @default(now()) |
| endedAt | endedAt DateTime? |
| endReason | endReason String? |
| groom | groom Groom @relation(fields: [groomId], references: [id], onDelete: Cascade) |
| user | user User @relation(fields: [userId], references: [id], onDelete: Cascade) |
| @@index([groomId]) | @@index([groomId]) |
| @@index([userId]) | @@index([userId]) |
| @@map("groom_engagements") | @@map("groom_engagements") |

## GroomAssignment

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| startDate | startDate DateTime @default(now()) |
| endDate | endDate DateTime? |
| isActive | isActive Boolean @default(true) |
| isDefault | isDefault Boolean @default(false) |
| priority | priority Int @default(1) |
| bondScore | bondScore Int @default(0) |
| notes | notes String? |
| foalId | foalId Int |
| groomId | groomId Int |
| userId | userId String? |
| createdAt | createdAt DateTime @default(now()) |
| updatedAt | updatedAt DateTime @updatedAt |
| foal | foal Horse @relation(fields: [foalId], references: [id], onDelete: Cascade) |
| groom | groom Groom @relation(fields: [groomId], references: [id], onDelete: Cascade) |
| user | user User? @relation(fields: [userId], references: [id]) |
| groomInteractions | groomInteractions GroomInteraction[] |
| @@index([foalId]) | @@index([foalId]) |
| @@index([groomId]) | @@index([groomId]) |
| @@map("groom_assignments") | @@map("groom_assignments") |

## GroomInteraction

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| interactionType | interactionType String |
| duration | duration Int |
| bondingChange | bondingChange Int @default(0) |
| stressChange | stressChange Int @default(0) |
| quality | quality String @default("good") |
| notes | notes String? |
| cost | cost Decimal @default(0.0) @db.Decimal(10, 2) |
| taskType | taskType String? |
| qualityScore | qualityScore Float? @default(0.75) |
| milestoneWindowId | milestoneWindowId String? |
| synergyModifier | synergyModifier Float? @default(0) |
| foalId | foalId Int |
| groomId | groomId Int |
| assignmentId | assignmentId Int? |
| timestamp | timestamp DateTime @default(now()) |
| createdAt | createdAt DateTime @default(now()) |
| assignment | assignment GroomAssignment? @relation(fields: [assignmentId], references: [id]) |
| foal | foal Horse @relation(fields: [foalId], references: [id], onDelete: Cascade) |
| groom | groom Groom @relation(fields: [groomId], references: [id], onDelete: Cascade) |
| @@index([foalId]) | @@index([foalId]) |
| @@index([groomId]) | @@index([groomId]) |
| @@map("groom_interactions") | @@map("groom_interactions") |

## GroomHorseSynergy

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| groomId | groomId Int |
| horseId | horseId Int |
| synergyScore | synergyScore Int @default(0) |
| sessionsTogether | sessionsTogether Int @default(0) |
| lastAssignedAt | lastAssignedAt DateTime @default(now()) |
| createdAt | createdAt DateTime @default(now()) |
| updatedAt | updatedAt DateTime @updatedAt |
| groom | groom Groom @relation(fields: [groomId], references: [id], onDelete: Cascade) |
| horse | horse Horse @relation(fields: [horseId], references: [id], onDelete: Cascade) |
| @@unique([groomId, | @@unique([groomId, horseId]) |
| @@index([groomId]) | @@index([groomId]) |
| @@index([horseId]) | @@index([horseId]) |
| @@index([synergyScore]) | @@index([synergyScore]) |
| @@map("groom_horse_synergies") | @@map("groom_horse_synergies") |

## GroomAssignmentLog

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| groomId | groomId Int |
| horseId | horseId Int |
| assignedAt | assignedAt DateTime @default(now()) |
| unassignedAt | unassignedAt DateTime? |
| milestonesCompleted | milestonesCompleted Int @default(0) |
| traitsShaped | traitsShaped String[] @default([]) |
| xpGained | xpGained Int @default(0) |
| createdAt | createdAt DateTime @default(now()) |
| updatedAt | updatedAt DateTime @updatedAt |
| groom | groom Groom @relation(fields: [groomId], references: [id], onDelete: Cascade) |
| horse | horse Horse @relation(fields: [horseId], references: [id], onDelete: Cascade) |
| @@index([groomId]) | @@index([groomId]) |
| @@index([horseId]) | @@index([horseId]) |
| @@index([assignedAt]) | @@index([assignedAt]) |
| @@index([groomId, | @@index([groomId, assignedAt]) |
| @@map("groom_assignment_logs") | @@map("groom_assignment_logs") |

## GroomSalaryPayment

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| groomId | groomId Int |
| userId | userId String |
| amount | amount Int |
| paymentDate | paymentDate DateTime @default(now()) |
| paymentType | paymentType String @default("weekly_salary") |
| status | status String @default("paid") |
| createdAt | createdAt DateTime @default(now()) |
| updatedAt | updatedAt DateTime @updatedAt |
| groom | groom Groom @relation(fields: [groomId], references: [id], onDelete: Cascade) |
| user | user User @relation(fields: [userId], references: [id], onDelete: Cascade) |
| @@index([groomId]) | @@index([groomId]) |
| @@index([userId]) | @@index([userId]) |
| @@index([paymentDate]) | @@index([paymentDate]) |
| @@index([userId, | @@index([userId, paymentDate]) |
| @@map("groom_salary_payments") | @@map("groom_salary_payments") |

## GroomTalentSelections

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| groomId | groomId Int @unique |
| tier1 | tier1 String? |
| tier2 | tier2 String? |
| tier3 | tier3 String? |
| groom | groom Groom @relation(fields: [groomId], references: [id], onDelete: Cascade) |
| @@index([groomId]) | @@index([groomId]) |
| @@map("groom_talent_selections") | @@map("groom_talent_selections") |

## GroomLegacyLog

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| retiredGroomId | retiredGroomId Int |
| legacyGroomId | legacyGroomId Int |
| inheritedPerk | inheritedPerk String |
| mentorLevel | mentorLevel Int |
| createdAt | createdAt DateTime @default(now()) |
| retiredGroom | retiredGroom Groom @relation("RetiredGroomLegacy", fields: [retiredGroomId], references: [id]) |
| legacyGroom | legacyGroom Groom @relation("LegacyGroomMentor", fields: [legacyGroomId], references: [id]) |
| @@index([retiredGroomId]) | @@index([retiredGroomId]) |
| @@index([legacyGroomId]) | @@index([legacyGroomId]) |
| @@map("groom_legacy_logs") | @@map("groom_legacy_logs") |

## GroomRetirementSchedule

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| groomId | groomId Int @id |
| retirementAge | retirementAge Int |
| assignedAt | assignedAt DateTime @default(now()) |
| groom | groom Groom @relation(fields: [groomId], references: [id], onDelete: Cascade) |
| @@map("groom_retirement_schedules") | @@map("groom_retirement_schedules") |

## GroomMetrics

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| groomId | groomId Int @unique |
| totalInteractions | totalInteractions Int @default(0) |
| bondingEffectiveness | bondingEffectiveness Int @default(50) |
| taskCompletion | taskCompletion Int @default(75) |
| horseWellbeing | horseWellbeing Int @default(50) |
| showPerformance | showPerformance Int @default(50) |
| consistency | consistency Int @default(50) |
| playerSatisfaction | playerSatisfaction Int @default(75) |
| reputationScore | reputationScore Int @default(50) |
| lastUpdated | lastUpdated DateTime @default(now()) |
| createdAt | createdAt DateTime @default(now()) |
| updatedAt | updatedAt DateTime @updatedAt |
| groom | groom Groom @relation(fields: [groomId], references: [id], onDelete: Cascade) |
| @@index([reputationScore]) | @@index([reputationScore]) |
| @@index([groomId]) | @@index([groomId]) |
| @@map("groom_metrics") | @@map("groom_metrics") |

## GroomPerformanceRecord

| Field or constraint | Exact Prisma declaration |
| --- | --- |
| id | id Int @id @default(autoincrement()) |
| groomId | groomId Int |
| userId | userId String |
| horseId | horseId Int? |
| interactionType | interactionType String |
| bondGain | bondGain Float @default(0) |
| taskSuccess | taskSuccess Boolean @default(true) |
| wellbeingImpact | wellbeingImpact Float @default(0) |
| duration | duration Int @default(0) |
| playerRating | playerRating Int? |
| recordedAt | recordedAt DateTime @default(now()) |
| createdAt | createdAt DateTime @default(now()) |
| updatedAt | updatedAt DateTime @updatedAt |
| groom | groom Groom @relation(fields: [groomId], references: [id], onDelete: Cascade) |
| user | user User @relation(fields: [userId], references: [id], onDelete: Cascade) |
| horse | horse Horse? @relation(fields: [horseId], references: [id], onDelete: SetNull) |
| @@index([groomId]) | @@index([groomId]) |
| @@index([userId]) | @@index([userId]) |
| @@index([recordedAt]) | @@index([recordedAt]) |
| @@index([groomId, | @@index([groomId, recordedAt]) |
| @@map("groom_performance_records") | @@map("groom_performance_records") |

Active-pair uniqueness covers riderId/horseId, trainerId/horseId and foalId/groomId only WHERE isActive. It permits inactive history and blocks duplicate active pairs, but does not itself enforce one staff per horse, one horse per rider, ten horses per groom or a daily care limit. GroomEngagement permits one active groom employment row WHERE endedAt IS NULL. Business guards must enforce the additional rules. S08, S15–S16.

# Actionable implementation findings

These are documentation/review outcomes; no game/test code changed. P1 identifies material correctness or stale authorization, P2 functional/disclosure/economy/presentation discrepancy. Source-derived concurrency outcomes are distinguished from actual dry probes and executed existing tests. Dispositions identify a boundary to reconcile without choosing an OPEN economy rule by implication.

| ID | Priority | Finding |
| --- | --- | --- |
| STAFF-01 | P1 | Normal competition entry does not require an eligible rider |
| STAFF-02 | P2 | Rider capacity and recurring fees differ from the reference |
| STAFF-03 | P2 | Rider hiring interface quotes four weeks while the server charges one |
| STAFF-04 | P2 | Staff slot counters do not use stable level caps |
| STAFF-05 | P1 | Automatic rider retirement can strand active assignments |
| STAFF-06 | P2 | Rider interface forecasts retirement after the actual retirement date |
| STAFF-07 | P2 | Rider discovery fabricates categories from one public specialty |
| STAFF-08 | P2 | Reached rider discovery panel always receives an empty profile |
| STAFF-09 | P1 | Concurrent assignment can give one rider two horses |
| STAFF-10 | P2 | Trainer roster response reveals stored hidden discovery content |
| STAFF-11 | P2 | Most generated groom personalities cannot use talents or legacy perks |
| STAFF-12 | P2 | Selected groom talents are stored without effects in live care |
| STAFF-13 | P2 | Groom relationship strength transfers through global horse bond |
| STAFF-14 | P1 | Enhanced care can persist an interaction without horse effects |
| STAFF-15 | P1 | Groom assignment reuses stale ownership after transaction begins |
| STAFF-16 | P2 | Staff experience awards can be lost after successful gameplay |
| STAFF-17 | P2 | Legacy creation can bypass groom roster and one legacy per mentor checks |

## STAFF 01 Normal competition entry does not require an eligible rider

P1  An owned healthy adult enters an ordinary show with no rider; entry checks age, health and bracket but does not read or require a rider, and settlement scores missing rider as zero bonus and zero penalty. Separately, an owned foal can receive a rider assignment because the assignment lookup selects only id and applies no age-three rule. The dashboard says rider assignment is required.

Evidence: Mounted normal entry, deferred route and actual scorer traced; pure missing-rider modifier is 0/0. No live show entered.

Disposition: Enforce the approved rider and age contract at the authoritative assignment and entry boundaries, and define the policy for rider retirement or reassignment before scoring.

Source: backend/modules/competition/shows/showController.mjs:316; backend/modules/competition/services/competitionScoring.mjs:119; backend/modules/riders/controllers/riderController.mjs:160

## STAFF 02 Rider capacity and recurring fees differ from the reference

P2  After assigning a rider to one horse, assigning the same rider to a second is rejected until unassigned. Hiring debits one weeklyRate once; the mounted weekly collector bills grooms only. No recurring rider fee collection or per-assigned-horse rate was found. Thus the recovered twenty-horse rider capacity and weekly assignment-based fees are not current gameplay.

Evidence: Source contract and repository search of rate/salary consumers; negative claim is scoped to inspected current code, not deployed data.

Disposition: Reconcile capacity and salary behavior with the owner decision; document any approved superseding rule separately before changing economy.

Source: backend/modules/riders/controllers/riderController.mjs:170; backend/modules/riders/controllers/riderMarketplaceController.mjs:243; backend/modules/grooms/services/groomSalaryService.mjs:218

## STAFF 03 Rider hiring interface quotes four weeks while the server charges one

P2  A rookie costs 150 on the server while the marketplace calculates and presents 600 as four weeks upfront. A player with 200 can afford the real hire but is disabled by the client affordability check; a successful hire charges less than the confirmation promises.

Evidence: Actual caller cost helper and server arithmetic inspected; no wallet mutation.

Disposition: Use the actual server hire quote consistently for button availability, confirmation and balance update.

Source: backend/modules/riders/controllers/riderMarketplaceController.mjs:243; frontend/src/components/RiderList.tsx:426; frontend/src/components/RiderList.tsx:123

## STAFF 04 Staff slot counters do not use stable level caps

P2  A stable-level-one player sees five rider slots and four trainer slots, but the server permits two riders and one trainer. Pages do not pass the resolved stable-level cap. At stable level five, the defaults understate actual caps of six and five.

Evidence: Reached props and backend maps compared. Current hire guards correctly enforce the server cap.

Disposition: Render server-provided or shared stable-level caps so the displayed remaining slots agree with hiring.

Source: frontend/src/components/MyRidersDashboard.tsx:62; frontend/src/components/MyTrainersDashboard.tsx:63; frontend/src/pages/RidersPage.tsx:74; frontend/src/pages/TrainersPage.tsx:64

## STAFF 05 Automatic rider retirement can strand active assignments

P1  The weekly retirement pass writes retired=true before independently ending assignments. If assignment update throws, the rider remains retired with an active assignment; retry skips it because the query selects retired=false. The pass also never clears Horse.rider JSON. A high-level retired rider on the stranded assignment still receives up to ten percent bonus while its penalty is eight percent, permitting a positive net score effect.

Evidence: Actual extracted retirement function with injected assignment-write failure leaves retired=true, active=true; retry retires zero. Pure modifier probe yields 10% bonus and 8% penalty. Synthetic seams only; no crash or SQL experiment.

Disposition: Commit retirement, assignment termination and derived horse rider removal atomically, with current state guards; prevent retired staff from scoring as an active benefit.

Source: backend/modules/trainers/services/riderTrainerRetirementService.mjs:62; backend/modules/trainers/services/riderTrainerRetirementService.mjs:68; backend/utils/riderBonus.mjs:155

## STAFF 06 Rider interface forecasts retirement after the actual retirement date

P2  At career week 79 the rider UI reports 25 weeks remaining and no approaching-retirement warning, but the next weekly pass retires the rider at 80. The supplied design instead describes 8–16 real weeks and a one-to-two-week notice. The current backend neither sends rider notice nor implements the UI legacy extension.

Evidence: Actual backend threshold, reached helper and reference compared; scheduler not executed.

Disposition: Choose the approved lifecycle, share its forecast contract with UI, and persist any intended warning and retirement history.

Source: backend/modules/trainers/services/riderTrainerRetirementService.mjs:36; frontend/src/types/riderCareer.ts:70; frontend/src/types/riderCareer.ts:71

## STAFF 07 Rider discovery fabricates categories from one public specialty

P2  A level-ten Dressage rider returns six discovered traits, all labelled Dressage Affinity, including temperament and gait categories. There are no stored independent rider strengths, weaknesses, gait affinities or per-trait reveal dates. Reveals depend on level thresholds 2,4,6,8,9,10 instead of 5,10,15 competition exposures.

Evidence: Actual extracted discovery handler with a synthetic rider returns six identical labels; schema and scorer inspected. No live rider read.

Disposition: Represent approved hidden traits and their actual discovery events explicitly; keep labels, category values and scoring effects consistent.

Source: backend/modules/riders/controllers/riderController.mjs:314; backend/modules/riders/controllers/riderController.mjs:324; backend/utils/discoverySlotReveal.mjs:46

## STAFF 08 Reached rider discovery panel always receives an empty profile

P2  Open Discovery on a level-ten rider with server-reported discoveries. The reached dashboard constructs an empty profile rather than calling its available discovery hook, so the player sees no revealed traits. The panel exists and component tests can pass on supplied data without proving the dashboard uses it.

Evidence: Reached component and hook traced; no browser session or real rider mutation.

Disposition: Connect the mounted panel to the authoritative disclosure query with loading, error and empty states.

Source: frontend/src/components/MyRidersDashboard.tsx:419; frontend/src/hooks/api/useRiders.ts:65

## STAFF 09 Concurrent assignment can give one rider two horses

P1  Two concurrent requests assign the same currently free rider to different owned horses. Both can read no active assignment, update different Horse rows and insert different rider/horse pairs. No rider-row write serializes them and the partial unique index covers the pair only. The final state violates the command one-horse rule even though each transaction is individually atomic.

Evidence: Source interleaving and exact database constraint; no live concurrent transactions were run. Different-rider same-horse writes serialize on the horse, a separate case.

Disposition: Serialize assignment and retirement on the authoritative rider state, and enforce the approved capacity invariant at the write boundary.

Source: backend/modules/riders/controllers/riderController.mjs:167; backend/modules/riders/controllers/riderController.mjs:180; packages/database/prisma/migrations/20260907120000_kccmt_partial_unique_active_staff_assignments/migration.sql:71

## STAFF 10 Trainer roster response reveals stored hidden discovery content

P2  After opening a low-level trainer Discovery panel once, six content descriptors are persisted. The discovery endpoint redacts unrevealed slots, but the regular owner roster query selects the full Trainer row and spreads discoverySlots into its JSON. Network inspection can read all six hidden labels before level unlocks. No access to another player is alleged.

Evidence: Schema field and actual roster projection compared with redacted endpoint. Response inference from Prisma model projection; no production network capture.

Disposition: Project public trainer roster fields explicitly and keep unrevealed slot content solely in the server disclosure path.

Source: backend/modules/trainers/controllers/trainerController.mjs:38; backend/modules/trainers/controllers/trainerController.mjs:50; backend/modules/trainers/controllers/trainerController.mjs:243

## STAFF 11 Most generated groom personalities cannot use talents or legacy perks

P2  A level-three gentle, patient or strict groom has no matching talent tree, so selection returns invalid_personality_tier. A retired level-seven groom of those personalities has no legacy perks; automatic legacy skips and manual creation selects undefined then reads selectedPerk.id. Only energetic overlaps with calm/energetic/methodical definitions.

Evidence: Actual exported catalogs show three of four generated personalities have no tree and zero legacy perks; validation and manual/automatic branches traced.

Disposition: Reconcile personality domains across generation, UI, talent validation and inheritance; reject empty perk pools honestly.

Source: backend/modules/grooms/services/groomTalentService.mjs:210; backend/modules/grooms/services/groomLegacyService.mjs:275; backend/modules/grooms/services/groomMarketplace.mjs:66

## STAFF 12 Selected groom talents are stored without effects in live care

P2  A groom selects a bonding or stress talent through the mounted detail panel and server upsert. Neither reached care controller invokes applyTalentEffects; repository search finds only its definition/export outside tests. The advertised talent bonuses therefore do not affect the actual interaction. Many other effect keys are only descriptors even within the helper.

Evidence: Production caller search and two mounted care calculations inspected; unit tests of the helper do not prove wiring.

Disposition: Apply the approved earned effects through the authoritative care transaction or accurately describe which talents are informational.

Source: backend/modules/grooms/services/groomTalentService.mjs:303; backend/modules/grooms/controllers/groomInteractionController.mjs:252; backend/modules/grooms/controllers/enhancedGroomController.mjs:275

## STAFF 13 Groom relationship strength transfers through global horse bond

P2  A horse gains bond with groom A, then is viewed or groomed by groom B. Relationship tiers and compatibility consume Horse.bondScore, so B inherits that strength. GroomHorseSynergy is genuinely keyed by groom/horse, but it is a separate session score; GroomAssignment.bondScore is not updated by the live care command. This does not fulfill the reference nontransferable pair bond.

Evidence: Actual fields and consumers traced. No live reassignment performed; distinct global and pair records documented.

Disposition: Define which bond is global and which belongs to the pair; use the approved pair measure consistently in relationships and handling.

Source: backend/modules/grooms/controllers/groomInteractionController.mjs:252; backend/modules/grooms/controllers/enhancedGroomController.mjs:86; backend/modules/grooms/controllers/groomRosterController.mjs:528

## STAFF 14 Enhanced care can persist an interaction without horse effects

P1  The enhanced endpoint inserts GroomInteraction, then independently writes horse bond/stress and separately updates synergy. If the horse write fails, the interaction remains and the daily precheck blocks retry even though the horse gained no care. The path also omits the main command lastGroomed/streak/FoalActivity writes. Both paths share an advisory daily read with no atomic day claim, as already recorded in CARE-06.

Evidence: Mounted route and complete controller write sequence inspected. No failure injected into a real database. The main care transaction is a separate, stronger path.

Disposition: Use one transactional care implementation and an authoritative daily claim, keeping the canonical horse state and all events consistent.

Source: backend/modules/grooms/controllers/enhancedGroomController.mjs:278; backend/modules/grooms/controllers/enhancedGroomController.mjs:314; backend/modules/grooms/routes/enhancedGroomRoutes.mjs:63

## STAFF 15 Groom assignment reuses stale ownership after transaction begins

P1  A seller starts the priority assignment endpoint and passes horse ownership. A buyer completes the sale before the seller assignment transaction creates its row. The transaction rechecks groom capacity but never current horse ownership or current groom engagement. A new seller staff assignment can be inserted on the buyer horse after transfer cleanup. This is a stale authorization failure, not the already-fixed per-groom capacity race.

Evidence: Preflight and exact transaction predicates plus sale reconciliation traced. No live transfer/concurrency experiment.

Disposition: Prove current horse ownership and staff engagement within the authoritative write, using the project lock order and conditional predicates.

Source: backend/modules/grooms/services/groomAssignmentService.mjs:162; backend/modules/grooms/services/groomAssignmentService.mjs:186; backend/modules/grooms/services/groomAssignmentService.mjs:206

## STAFF 16 Staff experience awards can be lost after successful gameplay

P2  Two valid results for the same rider can read the same experience and later write absolute totals, losing one award. A completed payout can also outlive a failed staff XP update because award errors are logged and return null after the core transaction commits. Trainer awards use the same helper. Competition/win counters themselves are incremented in the payout transaction.

Evidence: Source interleaving and post-commit boundary. No parallel database award or recovery replay experiment.

Disposition: Persist staff award identity and increment experience atomically with the approved gameplay transaction or a durable idempotent follow-up.

Source: backend/modules/trainers/services/riderTrainerProgressionService.mjs:96; backend/modules/trainers/services/riderTrainerProgressionService.mjs:105; backend/modules/competition/shows/showController.mjs:666

## STAFF 17 Legacy creation can bypass groom roster and one legacy per mentor checks

P2  A player with ten active grooms and an eligible retired energetic mentor can create a new protege through the mounted legacy route without a roster count or cap guard, exceeding the normal hiring cap. Two concurrent requests can also both pass the existing-legacy precheck and create different logs because retiredGroomId is indexed, not unique. Each create is transactional but those rules are outside its guards.

Evidence: Actual route/service and model constraints inspected; no live legacy creation. A personality with no perk pool fails earlier under STAFF-11.

Disposition: Guard cap and single mentor legacy in the same transaction and enforce uniqueness for the approved relationship.

Source: backend/modules/grooms/services/groomLegacyService.mjs:180; backend/modules/grooms/services/groomLegacyService.mjs:211; packages/database/prisma/schema.prisma:1549

# Verification and evidence limits

Existing frontend passed 21 files / 472 tests, exit 0, in 23.35 seconds. Existing backend passed 7 suites / 214 tests, exit 0, in 3.116 seconds. Frontend uses component/synthetic API contracts, including unmounted panels. Backend covers pure rider modifiers/flag compatibility, rider/trainer markets, groom config/age and enhanced interaction calculations. This validates their scope without disproving integration gaps. Exact manifests appear below.

TypeScript passed; all 47 doctrine gates passed. No repository tests were created, modified or disabled by this audit. Verification began at HEAD 673d07c0da9a881223d92b897bed5a4b663951aa. During authoring another change advanced HEAD to 9a26ff8dbc187662deb0cf19b64b0a90f591e8c7, changing only the unrelated genetics nonColorMeaning test router wrapper. No audited staff implementation changed in that commit. Backend used a temporary config omitting shared database setup/teardown/after-environment fixtures and dummy localhost port-one URLs, protecting live state for pure suites. Jest emitted force-exit/open-handle guidance; this was not an open-handle investigation. No database fixture suite or shared cleanup ran.

Actual probes confirmed fee arithmetic, modifiers, reveal/level thresholds, personality mismatch and trainer fallback. Extracted discovery with a synthetic rider returned six identical specialty labels; extracted retirement with injected assignment failure left retired=true with an active assignment and zero-effect retry. These seams did not connect to a database, enter a show, hire staff, change a horse, debit a wallet or run a scheduler. They are bounded execution evidence, not end-to-end production failure experiments.

No deployment/production-row or entitlement census, actual wage/retirement job, beta E2E playthrough, live concurrency/transfer/crash experiment, full lint, performance, device/mobile run or comprehensive accessibility review was performed. Local source is the audit target, not Railway's running build or its applied migration set. Source hashes/lines are checked before final save.

Reference and final DOCX render attempts both failed because the packaged LibreOffice soffice.exe is unavailable. The current documents bundle 26.1011.11113 produced the same FileNotFoundError as the earlier reference attempt; logs were diagnosed. Visual layout, pagination and page count could not be verified. Structural QA validates ZIP/XML, reopen, input hash, exact section and retained package parts, source/catalog/model completeness, table widths, repeating headers and expanding unsplit rows. Structural QA is not represented as visual inspection.

## Exact selected test manifests

Frontend: src/components/__tests__/GroomList.test.tsx; src/components/__tests__/MyGroomsDashboard.test.tsx; src/hooks/api/__tests__/useGrooms.story-8-4.test.tsx; src/components/__tests__/MyTrainersDashboard.fourstate.test.tsx; src/components/__tests__/MyGroomsDashboard.fourstate.test.tsx; src/components/__tests__/MyRidersDashboard.fourstate.test.tsx; src/components/__tests__/AssignGroomModal.test.tsx; src/pages/__tests__/GroomsPage.tabSwitch.test.tsx; src/components/trainer/__tests__/TrainerAssignmentCard.confirmDialog.test.tsx; src/components/__tests__/GroomTaskPanel.story-7-3.test.tsx; src/pages/__tests__/TrainersPage.tabSwitch.test.tsx; src/pages/__tests__/RidersPage.tabSwitch.test.tsx; src/components/rider/__tests__/RiderDismissControl.test.tsx; src/components/rider/__tests__/RiderAssignmentCard.confirmDialog.test.tsx; src/components/__tests__/GroomShowHandlerPanel.story-7-7.test.tsx; src/components/__tests__/GroomTalentTree.story-7-6.test.tsx; src/components/__tests__/GroomLegacyPanel.story-7-5.test.tsx; src/components/__tests__/AssignGroomModal.synergy.test.tsx; src/components/groom/__tests__/GroomDetailPanel.test.tsx; src/hooks/api/__tests__/useHireRider.test.tsx; src/lib/__tests__/groomSpecialtyLabels.test.ts

Backend: modules/horses/__tests__/riderBonus.test.mjs; modules/horses/__tests__/riderFlagCompatibility.test.mjs; __tests__/riderMarketplace.test.mjs; __tests__/trainerMarketplace.test.mjs; modules/grooms/__tests__/groomAgeRestrictions.test.mjs; modules/grooms/__tests__/groomConfig.test.mjs; modules/grooms/__tests__/enhancedGroomInteractions.test.mjs

# Source evidence index

References are relative to C:/Users/heirr/Desktop/Equoria with verified one-based lines. Implementation paths establish current behavior; the supplied design is the comparison baseline. Task-local SHA256 snapshot is checked before save. Findings have narrower anchors than source groups. Prior volumes are documentary cross-references, not claims their historical implementation changed.

## S01 Authenticated API and protected UI registration

backend/app/routers.mjs:1; frontend/src/App.tsx:1; frontend/src/pages/WorldHubPage.tsx:1

## S02 Rider commands and disclosure

backend/modules/riders/controllers/riderController.mjs:1; backend/modules/riders/routes/riderRoutes.mjs:1

## S03 Rider marketplace generation and transactional hiring

backend/modules/riders/controllers/riderMarketplaceController.mjs:1; backend/modules/riders/services/riderMarketplace.mjs:1

## S04 Stable level and staff roster caps

backend/modules/riders/config/riderConfig.mjs:1; backend/modules/trainers/config/trainerConfig.mjs:1; backend/modules/users/services/userModelService.mjs:1

## S05 Rider bonuses and behavioral flag compatibility

backend/utils/riderBonus.mjs:1; backend/utils/riderFlagCompatibility.mjs:1; backend/modules/competition/services/competitionScoring.mjs:1

## S06 Competition entry execution and staff snapshots

backend/modules/competition/shows/showController.mjs:1; backend/modules/competition/routes/competitionRoutes.mjs:1; backend/modules/competition/services/competitionRouteQueries.mjs:1

## S07 Rider and trainer career progression retirement and scheduled jobs

backend/modules/trainers/services/riderTrainerProgressionService.mjs:1; backend/modules/trainers/services/riderTrainerRetirementService.mjs:1; backend/services/jobs/weeklyRiderTrainerCareerJob.mjs:1; backend/services/cron-job-service-jobs/riderTrainerRetirementJob.mjs:1; backend/services/cronJobs.mjs:1; backend/services/cronJobService.mjs:1; backend/services/jobs/impl/retentionMaintenance.mjs:1

## S08 Rider and trainer record definitions

packages/database/prisma/schema.prisma:1; packages/database/prisma/migrations/20260907120000_kccmt_partial_unique_active_staff_assignments/migration.sql:1

## S09 Reached rider market roster and career UI

frontend/src/pages/RidersPage.tsx:1; frontend/src/components/RiderList.tsx:1; frontend/src/components/MyRidersDashboard.tsx:1; frontend/src/types/riderCareer.ts:1; frontend/src/components/rider/RiderCareerPanel.tsx:1; frontend/src/components/rider/RiderDiscoveryPanel.tsx:1

## S10 Horse profile rider selection and API caches

frontend/src/pages/horse-detail/RiderPickerModal.tsx:1; frontend/src/hooks/api/useRiders.ts:1; frontend/src/lib/api/riders.ts:1

## S11 Trainer commands discovery and assignment

backend/modules/trainers/controllers/trainerController.mjs:1; backend/modules/trainers/routes/trainerRoutes.mjs:1; backend/modules/trainers/services/trainerDiscoveryService.mjs:1; backend/utils/discoverySlotReveal.mjs:1

## S12 Trainer hiring and applied training modifiers

backend/modules/trainers/services/trainerMarketplace.mjs:1; backend/modules/trainers/controllers/trainerMarketplaceController.mjs:1; backend/modules/trainers/services/trainerModifiers.mjs:1; backend/modules/training/controllers/trainingController.mjs:1

## S13 Reached trainer market and roster

frontend/src/pages/TrainersPage.tsx:1; frontend/src/components/TrainerList.tsx:1; frontend/src/components/MyTrainersDashboard.tsx:1; frontend/src/components/trainer/TrainerCareerPanel.tsx:1; frontend/src/hooks/api/useTrainers.ts:1

## S14 Groom definitions roster generation and transactional hires

backend/config/groomConfig.mjs:1; backend/utils/groomSystem.mjs:1; backend/modules/grooms/controllers/groomRosterController.mjs:1; backend/modules/grooms/services/groomMarketplace.mjs:1; backend/modules/grooms/controllers/groomMarketplaceController.mjs:1; backend/modules/grooms/controllers/groomFreeAgentController.mjs:1; backend/modules/grooms/routes/groomMarketplaceRoutes.mjs:1

## S15 Groom engagement wages and debt

backend/modules/grooms/services/groomFeeBasisService.mjs:1; backend/modules/grooms/services/groomEngagementService.mjs:1; backend/modules/grooms/services/groomSalaryService.mjs:1; backend/modules/grooms/services/groomSalaryReadService.mjs:1; backend/modules/grooms/services/groomFeeArrearsService.mjs:1; backend/modules/grooms/routes/groomSalaryRoutes.mjs:1

## S16 Two groom assignment doors and logs

backend/modules/grooms/services/groomAssignmentService.mjs:1; backend/modules/grooms/controllers/groomAssignmentHandlers.mjs:1; backend/modules/grooms/services/groomFoalAssignmentService.mjs:1; backend/modules/grooms/routes/groomAssignmentRoutes.mjs:1; backend/modules/grooms/routes/groomRoutes.mjs:1; backend/modules/grooms/routes/groomHandlerRoutes.mjs:1; backend/modules/grooms/routes/groomPerformanceRoutes.mjs:1; backend/modules/grooms/routes/groomMarketplaceRoutes.mjs:1

## S17 Main groom care effects and records

backend/modules/grooms/controllers/groomInteractionController.mjs:1; backend/utils/groomBondingSystem.mjs:1; backend/utils/groomPersonalityEffects.mjs:1; backend/modules/grooms/services/groomProgressionService.mjs:1; backend/utils/dailyCareAutomation.mjs:1

## S18 Enhanced groom care and relationship interface

backend/modules/grooms/controllers/enhancedGroomController.mjs:1; backend/modules/grooms/services/enhancedGroomInteractions.mjs:1; backend/modules/grooms/routes/enhancedGroomRoutes.mjs:1

## S19 Dynamic compatibility read services

backend/modules/grooms/services/dynamicCompatibilityScoring.mjs:1; backend/modules/grooms/routes/dynamicCompatibilityRoutes.mjs:1

## S20 Conformation handler advice and authoritative show scoring

backend/modules/grooms/services/groomHandlerService.mjs:1; backend/modules/grooms/controllers/groomHandlerController.mjs:1; backend/modules/competition/services/conformationShowService.mjs:1; backend/modules/competition/services/conformationShowScoring.mjs:1; backend/modules/grooms/routes/groomHandlerRoutes.mjs:1

## S21 Groom age hidden retirement and notifications

backend/modules/grooms/services/groomAgeService.mjs:1; backend/modules/grooms/services/groomRetirementScheduleService.mjs:1; backend/modules/grooms/services/groomRetirementService.mjs:1; backend/modules/grooms/services/groomCareerProgressionService.mjs:1; backend/modules/grooms/routes/groomRetirementRoutes.mjs:1

## S22 Groom talents legacy and bonus boundaries

backend/modules/grooms/services/groomTalentService.mjs:1; backend/modules/grooms/services/groomLegacyService.mjs:1; backend/modules/grooms/routes/groomTalentsRoutes.mjs:1; backend/modules/grooms/routes/groomLegacyRoutes.mjs:1; backend/modules/grooms/services/groomBonusTraitService.mjs:1

## S23 Reached groom roster hiring and detail surfaces

frontend/src/pages/GroomsPage.tsx:1; frontend/src/components/GroomList.tsx:1; frontend/src/components/MyGroomsDashboard.tsx:1; frontend/src/components/groom/myGroomsRoster.ts:1; frontend/src/components/groom/GroomDetailPanel.tsx:1; frontend/src/components/AssignGroomModal.tsx:1; frontend/src/hooks/api/useGrooms.ts:1; frontend/src/lib/api/grooms.ts:1

## S24 Unmounted groom task and legacy presentation

frontend/src/components/groom/GroomTaskPanel.tsx:1; frontend/src/components/groom/GroomAssignmentCard.tsx:1; frontend/src/components/groom/GroomLegacyPanel.tsx:1; frontend/src/components/groom/GroomShowHandlerPanel.tsx:1

## S25 Veterinary and farrier services

backend/modules/economy/vet/controllers/vetController.mjs:1; backend/modules/economy/farrier/controllers/farrierController.mjs:1; frontend/src/pages/VeterinarianPage.tsx:1; frontend/src/pages/FarrierPage.tsx:1

## S26 Workshop recipes and crafting transactions

backend/modules/crafting/controllers/craftingController.mjs:1; backend/modules/crafting/data/craftingRecipes.mjs:1; backend/modules/crafting/routes/craftingRoutes.mjs:1; frontend/src/pages/CraftingPage.tsx:1

## S27 Horse sale staff reconciliation

backend/modules/marketplace/services/horseTransferReconciliation.mjs:1

## S28 Human operations staff is a separate system

backend/modules/staff/index.mjs:1; backend/modules/staff/capabilities.mjs:1

# Decisions still open in the supplied design

Complete Novice-to-Master ladder, final slot curves, groom capacity, automation effects, rider salaries, consultant existence and role classification remain decisions unless the owner confirms later sources. This audit records implemented roster maps, ten-horse groom capacity,$70 wages, current hire charges and 80-week rider/trainer retirement without silently locking them as canon.

Reference 5/10/15 reveals, 8–16-week careers, meaningful notices, twenty-horse rider capacity and nontransferable bond remain comparisons. Older 3/4/5 thresholds, wage mockups and premium power extensions are not reintroduced. Essential compatibility is not a completed premium convenience feature while free traffic lights and independent affinity data are absent.

Staff hiring and several downstream effects exist, while major rider rules, relationship disclosure and groom effects remain incomplete or inconsistent. Recorded failures need reconciliation before implementation can be treated as faithful to the supplied design.

AUDIT: CONCERNS